Progress report 04

Name: Hao SUO

Student id: 300392463

F2025_4495_071_YLi547

Work log

| Date | Number of Hours | Description of work done |
| --- | --- | --- |
| Sep 07, 2025 | 1.5 | Reviewed the document General Guidelines and Deliverables provided by the instructor |
| Sep 08, 2025 | 3 | Reading the A Guide to Technical Report Writing to be familiar with the rules |
| Sep 08, 2025 | 2 | Drafted the proposal for my part of the project, which focuses on the development of the website portal for displaying and analyzing game data |
| Sep 09, 2025 | 3 | Worked on project planning and created the Gantt chart for the website portal tasks using Tableau. Updated the proposal with the timeline section. |
| Sep 11, 2025 | 6 | Compared several data visualization libraries such as Highcharts, Plotly, D3.js and Chart.js. I tested basic charts in each library to see how they work with PHP/MySQL. Highcharts and Plotly had many advanced features but needed paid licenses or extra setup for some functions. D3.js was powerful but very hard to learn and required a lot of custom coding. Chart.js was easier to use, had clear documentation, and worked smoothly with PHP and MySQL. Because of this I finally chose Chart.js for our project. |
| Sep 12, 2025 | 2.5 | Revised the project proposal based on instructor’s feedback, including unifying the narrative perspective, adding detailed deliverables, and correcting tense and grammar issues in the report. |
| Sep 13, 2025 | 3 | Discussed data structure issues with teammates, finalized basic tables and related columns, and aligned on game mechanics and design approach. |
| Sep 15, 2025 | 4 | Researched server options for handling game data uploads; compared multiple online server providers but have not finalized the choice yet. |
| Sep 18, 2025 | 4 | Set up the basic environment with PHP and MySQL database; used local resources temporarily since the server has not been finalized. |
| Sep 20, 2025 | 1 | Revised the project proposal again, reorganized the Deliverables section for clarity and detail. |
| Sep 22, 2025 | 3 | Discussed data structure with teammates, confirmed the columns of the match table, and analyzed how the portal should retrieve data and the basic API design. |
| Sep 25, 2025 | 2 | Revised GitHub repository settings based on instructor’s requirements; renamed repository and updated README.md file accordingly. |
| Report2 |  |  |
| Sep 27, 2025 | 3.5 | Finished choosing the server and decided to use Google Cloud. Created a new VM and set up PHP, Apache, and MySQL on it. |
| Sep 29, 2025 | 4 | Installed the needed PHP extensions. Tested the connection between Apache and MySQL, and made sure PHP pages can get and show data from the database.. |
| Oct 1, 2025 | 3.5 | Built the static HTML/CSS structure of the portal as a test and prototype, including homepage layout, navigation bar, and chart area. Uploaded the static version to GitHub |
| Oct 2, 2025 | 2 | Discussed game data, table design, and website functions with teammates. Some planned functions are not supported by the game yet, so they are left empty for now. |
| Oct 3, 2025 | 4.5 | implemented PHP backend functions to connect to MySQL. Designed page logic and tested data reading and display successfully. |
| Oct 6, 2025 | 4 | Developed RESTful API for CRUD operations. Tested the API with Postman locally and on the cloud server. Uploaded the world-balance-api project to GitHub. |
| Oct 8, 2025 | 3.5 | Deployed the full portal website on the cloud server. Tested the connection between front-end and back-end. Started adding sample data into the database for testing (still in progress). |
| Report3 |  |  |
| Oct 10, 2025 | 3.5 | Started research on Chart.js basic usage. Learned how to draw bar and line charts using sample data. Practice a simple HTML + JS page and upload the github |
| Oct 12, 2025 | 4 | Integrated Chart.js with PHP + MySQL. Built API to send json data to the chart. Tested fetching data from the database and showing |
| Oct 13, 2025 | 3 | Wrote the Applied Research Report: Using Chart.js for Data Visualization in a PHP + MySQL Web Portal.. |
| Oct 15, 2025 | 4.5 | Continued the second research about Chart.js interaction. Learned to use events like onClick and onHover. Tested changing datasets by button click and chart.update(). (not complete) |
| Oct 17, 2025 | 4 | Applied the interaction functions to the Players page. When selecting different players, all charts update automatically. Adjusted chart colors. |
| Oct 19, 2025 | 3.5 | Finished the main layout and data display for the Vehicles page. Added filters for nation and tank type, and a search box for vehicle name. |
| Oct 21, 2025 | 2 | Improved both Players and Vehicles pages. Added third chart “Top 10 Players by Win Rate” with horizontal bars. Verified all charts refresh when player changes |
| Report4 |  |  |
| Oct 23, 2025 | 2.5 | Debugged minor chart refresh issues when switching between players. |
| Oct24,2025 | 5 | Updated PHP backend queries to include additional player statistics; Prepare for midterm report |
| Oct29,2025 | 4 | Adjusted chart container responsiveness for different screen sizes. |
| Nov3,2025 | 2 | Met with teammates to confirm data synchronization between the game server and portal database. Discussed possible structure of final presentation. |

Description of work done

During this period, I mainly focused on debugging and improving the stability of the website portal.

I fixed some chart refresh issues that happened when switching between players.

I also updated the PHP backend queries to include more player statistics and prepared some materials for the midterm report.

After that, I worked on adjusting the chart layout and responsiveness to make it look better on different screen sizes.

Finally, I discussed with my teammates about data synchronization between the game server and the portal database, and we also talked about how to organize our final presentation.

Overall, I made small but important progress that helped the website become more stable and ready for the next stage.

Repo Check-in of Implementation completed

In this phase, I added and fixed several files to the Implementation section in GitHub.

The files/folders I have checked in the repo are as follows:

- Documents/Applied Research Report Using Chart.js.pdf

- Implementation/portal/portalDemo/*

- implementation/portal/world-balance-api/*